## Slide 1
AGILE vs. WATERFALL
A Strategic Guide for ChadaTech Leadership
Prepared by: ChadaTech Scrum Pilot Team CS 250 Final Presentation
Empowering Smarter Development Decisions
Scrum • Agile • Innovation

## Slide 2
Scrum-Agile Roles & Their Importance
Product Owner
Owns the product backlog and prioritizes features based on business value. Bridges the gap between stakeholders and the development team, ensuring the right work gets done at the right time.
Scrum Master
Servant-leader who coaches the team on Agile practices, removes impediments, and facilitates Scrum events. Protects the team from outside distractions and fosters a productive environment.
Development Team
Cross-functional, self-organizing professionals who design, build, and test the product increment. Collectively responsible for delivering a 'Done' product at the end of each sprint.
Source: Schwaber & Sutherland (2020). The Scrum Guide.

## Slide 3
Agile Phases of the SDLC
1
Planning
Define project vision, assemble team, create initial product backlog. Product Owner prioritizes stories based on business value.
2
Requirements
User stories are written collaboratively. Acceptance criteria are defined for each feature through backlog grooming.
3
Design
Architecture decisions made incrementally. UI/UX designs created for features planned in upcoming sprints.
4
Development
Sprint cycles (1-4 weeks) where the team builds working software. Daily standups maintain communication.
5
Testing
Testing occurs continuously within each sprint, not as a separate phase. Definition of Done ensures quality.
6
Deployment
Working increments are released at the end of each sprint or at regular intervals for stakeholder review.
Source: Rubin, K. S. (2012). Essential Scrum. Addison-Wesley.

## Slide 4
Waterfall vs. Agile: Key Differences
🌊 WATERFALL
⚡ AGILE (SCRUM)
Sequential, linear phases
Requirements fixed upfront
Client sees product at end
Changes are costly & disruptive
Extensive documentation focus
Risk discovered late in cycle
Best for: stable, well-defined projects
Iterative sprint-based cycles
Requirements evolve continuously
Client sees working software each sprint
Change is expected and welcomed
Working software over documentation
Risk mitigated early and continuously
Best for: evolving or complex projects
SNHU Travel Example: Mid-project request for an interactive map was handled seamlessly with Agile's sprint backlog. Under Waterfall, this would have triggered a formal change request and cost overrun.

## Slide 5
Choosing the Right Approach: Key Factors
Requirement Clarity
🌊 Choose Waterfall when requirements are fully understood and unlikely to change (e.g., government contracts, compliance systems).
⚡ Choose Agile when requirements are uncertain, evolving, or stakeholder-driven, as with the SNHU Travel app.
Client Involvement
🌊 Waterfall suits projects with limited client availability; milestones are reviewed at phase gates.
⚡ Agile requires active client participation for sprint reviews and feedback — ideal for collaborative relationships.
Project Complexity
🌊 Waterfall excels in low-complexity, well-scoped projects where the path to delivery is clear.
⚡ Agile thrives in complex, innovative environments where solutions emerge through iteration and discovery.
Source: Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile. Wiley.

## Slide 6
References
Cobb, C. G. (2015). The project manager's guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.
Rubin, K. S. (2012). Essential Scrum: A practical guide to the most popular Agile process. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org
Stellman, A., & Greene, J. (2014). Learning Agile: Understanding Scrum, XP, lean, and Kanban. O'Reilly Media.
ChadaTech Development Team | CS 250 Final Project